**PSP0 Project Plan Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Jorge Alfonso Beltran Sandoval | Date | 28/01/2015 |
| Program | PSP0 | Program # | 1 |
| Instructor | Luis Daniel Benavides Navarro | Language | Java |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Time in Phase (min.)** | **Plan** |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning |  |  | 13 |  | 13 |  | 4.86 |
| Design |  |  | 15 |  | 15 |  | 5.61 |
| Code |  |  | 182 |  | 182 |  | 68.16 |
| Compile |  |  | 25 |  | 25 |  | 9.36 |
| Test |  |  | 20 |  | 20 |  | 7.49 |
| Postmortem |  |  | 12 |  | 12 |  | 4.52 |
| Total | 240 |  | 267 |  | 267 |  | 100 |
|  |  |  |  |  |  |  |  |
| **Defects Injected** |  |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning |  |  | 0 |  | 0 |  | 0 |
| Design |  |  | 0 |  | 0 |  | 0 |
| Code |  |  | 3 |  | 3 |  | 75 |
| Compile |  |  | 0 |  | 0 |  | 0 |
| Test |  |  | 1 |  | 1 |  | 25 |
| Total Development |  |  | 4 |  | 4 |  | 100 |
|  |  |  |  |  |  |  |  |
| **Defects Removed** |  |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning |  |  | 0 |  | 0 |  | 0 |
| Design |  |  | 0 |  | 0 |  | 0 |
| Code |  |  | 0 |  | 0 |  | 0 |
| Compile |  |  | 3 |  | 3 |  | 75 |
| Test |  |  | 1 |  | 1 |  | 25 |
| Total Development |  |  | 4 |  | 4 |  | 100 |
| After Development |  |  | 0 |  | 0 |  |  |